Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Team ID | PNT2022TMID32982 |
| Project Name | Project - Industry-Specific  Intelligent Fire Management  System |

|  |  |  |
| --- | --- | --- |
| TITLE | DESCRIPTION | DATE |
| Literature Survey &  Information Gathering | Gather/collect the relevant information on project use case, refer the existing  solutions, technical papers, research publications etc. | 3 SEPTEMBER 2022 |
| Prepare Empathy Map | Prepare the empathy map canvas to capture the user  Pains & Gains, Prepare list of problem statements | 23 SEPTEMBER 2022 |
| Ideation | List the by organizing the brainstorming session and prioritize the top 3 ideas  based on the feasibility & importance. | 17 SEPTEMBER 2022 |
| Proposed Solution | Prepare the proposed solution document, which includes the novelty,  feasibility of idea, business model, social impact, scalability of solution, etc. | 23 SEPTEMBER 2022 |
| Solution Architectuee | Prepare solution architecture  document | 29 SEPTEMBER 2022 |
| Solution fit | Prepare problem-solution fit document | 29 SEPTEMBER 2022 |
| Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 4 OCTOBER 2022 |
| Functional Requirement | Prepare the functional requirement document. | 8 OCTOBER 2022 |
| Data Flow Diagrams | Prepare the data flow diagrams and submit for review. | 8 OCTOBER 2022 |
| Technology Architecture | Draw the technology architecture diagram. | 8 OCTOBER 2022 |
| Prepare Milestone &  Activity List | Prepare the milestones & activity list of the project. | 9 NOVEMBER 2022 |
| Project Development -  Delivery Of Sprint-1, 2, 3  & 4 | Develop & submit the developed code by testing it. | IN PROGRESS |